## 1) Project Information

Course / Term: CSIS 2430 Section 502 / Spring 2026

Project: Programming Project 3 Optimal Selection PLO-CS-4

Team Name: Group 5

Start Date: 2026-03-23

Due Date: 2026-04-12

Checkpoint Date (mid-project): 2026-04-05

## 2) Team & Roles (assigned for this project)

Roles are assigned per project and rotate between projects.

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Steven Benjamin | Communications Lead | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. |  |
| Julian Cloward | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. | Mornings from 10:00 AM to 1:00 PM |
| Theodore Tran | Verifications Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | 10:00 AM to 1:00 PM & 3:00 PM to 6:00 PM. Prefers Thursday-Saturday. |

## 3) Repository & Access (Required for Projects 1–4)

Platform: GitHub

Repository URL: https://github.com/stevenslcc2430/Programming-Project-3-Optimal-selection_PLO-CS-4

Instructor invited as viewer by checkpoint?: Yes — Public Access Given

Repo Structure Requirement: /docs includes UML diagram, project scope and project plan.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up | 2026-03-29 | Steven | Repo created; README run steps; sample I/O runs. | D | PR #1 (setup) |
| Core implementation complete | 2026-02-11 | Julian | All required features implemented; compiles/runs end-to-end. | IP |  |
| Verification complete | 2026-02-15 | Theodore | Test suite covers edge cases; expected vs actual documented. | IP |  |
| Report/video draft complete | 2026-02-18 | Steven | Draft report sections complete; video outline + script notes. | NS |  |
| Final integration + submission | 2026-02-23 | Team | All deliverables finalized; tags release; submission package ready. | NS |  |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository + Project TODO list | Steven | 2026-03-29 | D |  | None |
| 2 | Draft UML diagram in /docs | Julian | 2026-04-05 | D | docs/proj_3_uml.png | Sync with implementation |
| 3 | Draft project scope in /docs | Theodore | 2026-04-05 | D | docs/proj_3_scope.md | Update at checkpoint |
| 4 | Implement core data structures | Julian | 2026-04-12 | IP | src/knapsnapProblem | None. |
| 5 | Define verification plan (tests + edge cases) | Theodore | 2026-04-12 | IP | docs/test-plan.md | Sync with implementation |
| 6 | Implement edge-case tests + expected outputs | Theodore | 2026-04-12 | NS |  | After core implementation stabilized |
| 7 | Implement core algorithms | Julian | 2026-04-12 | IP |  | Short bullets are fine |
| 8 | Checkpoint package: update plan + docs + invite verification | Team | 2026-04-05 | D |  | Checkpoint submission |
| 9 | Report draft (problem/design/verification/results) | Steven | 2026-04-12 | NS |  | Include evidence citations |
| 10 | Final polish: run instructions + release tag | Team | 2026-04-12 | NS |  | Before submission |

## 6) Verification Plan

Correctness checks / tests to run

Unit tests for core functions (highestRating, highestScore, lightestWeight, ExhaustiveSearch, getBestSubsets).

Golden-file tests: compare outputs to expected results on provided sample inputs.

Negative tests: invalid inputs produce clear error messages.

Expected vs. actual outputs (where applicable)

Document expected outputs for at least 3 representative test cases in docs/test-results.md.

Include screenshots or terminal output snippets if tooling is minimal.

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 2026-03-25 | Repo created; README created, Project Structure Created, Project Tasks planned out. | None. | https://github.com/stevenslcc2430/Programming-Project-3-Optimal-selection_PLO-CS-4/commits/657dd74d48e17a14875029df2567d9d09704e67b |
| 2026-04-02 | UML Diagram drafted, began core implementation. | None. | docs/proj_3_uml.png, https://github.com/stevenslcc2430/Programming-Project-3-Optimal-selection_PLO-CS-4/commits/f20b9b96e1f00cf2107291520ef640f958d01f14 |
| 2026-04-05 | Project Scope drafted, checkpoint submitted. | None. | docs/proj_3_scope.md |